Member 1 — Evidence Storage Lifecycle Responsibilities (Task List)

1. Azure AI Search Index Usage

- Decide whether to use single index vs multiple indexes for evidence

- Define index schema for evidence rules (text, metadata, vectors)

- Decide filterable, searchable, sortable, facetable fields

- Configure vector search parameters (dimensions, similarity metric)

- Define hybrid search strategy (keyword + vector)

- Decide index partitioning and scaling strategy

- Own index versioning and backward compatibility

- Own index rebuild vs incremental update strategy

2. Embedding Strategy (Core Responsibility)

- Decide whether embeddings are required (vs keyword-only retrieval)

- Decide embedding granularity (rule-level vs chunk-level)

- Select embedding model (Azure OpenAI / OpenAI / OSS)

- Lock embedding dimensionality

- Define embedding input format (normalized evidence text)

- Own embedding model versioning

- Define re-embedding triggers (model change, schema change)

- Own embedding cost, latency, and storage trade-offs

3. Chunking Decision & Design

- Decide if chunking is required at all

- If chunking is used:

  - Define fixed chunk size

  - Define chunk boundary rules

  - Decide overlap vs no overlap

  - Ensure deterministic chunking

- Decide chunk-to-evidence mapping strategy

- Decide chunk-level vs rule-level retrieval

- Ensure chunking never changes evidence meaning

- Own re-chunking policy on updates

4. Evidence Ingestion Pipeline

- Design evidence ingestion workflow

- Normalize raw evidence into canonical form

- Apply validation before indexing

- Generate embeddings during ingestion

- Store embedding + metadata + raw text

- Enforce idempotent ingestion

- Handle partial ingestion failures

- Log ingestion outcomes for audit

5. Evidence Retrieval Configuration

- Define query templates for evidence lookup

- Decide top-K retrieval limits

- Configure ranking strategy

- Define hard filters vs soft scoring

- Decide confidence-based filtering

- Enforce deterministic retrieval

- Prevent over-broad evidence recall

6. Evidence Coverage Determination Inputs

- Decide what “coverage” means from storage perspective

- Define minimum evidence count per dimension

- Provide coverage signals (present / missing / weak)

- Attach confidence metadata to retrieved evidence

- Output machine-readable coverage artifacts

7. Evidence Lifecycle States

- Define evidence states:

  - Draft

  - Active

  - Deprecated

  - Disabled

- Define state transition rules

- Enforce no hard deletes

- Own activation timing

- Own deprecation strategy

- Prevent use of inactive evidence

8. Evidence Versioning

- Define versioning scheme (semantic or numeric)

- Ensure immutability of activated versions

- Support parallel versions

- Track which version was used per decision

- Enable rollback to prior versions

9. Evidence Learning & Update Inputs

- Define what downstream signals are acceptable

- Decide how validated outcomes become new evidence

- Enforce abstraction rules (no case leakage)

- Define delayed activation policy

- Prevent feedback loops

- Track evidence reuse frequency

10. Evidence Conflict & Quality Control

- Detect duplicate evidence

- Detect contradictory evidence

- Detect low-confidence evidence

- Block unsafe or noisy evidence

- Emit quality degradation signals

11. Observability & Metrics (Storage-Focused)

- Evidence retrieval hit rate

- Evidence coverage rate

- Embedding lookup latency

- Index query latency

- Evidence version usage distribution

- Deprecated evidence access attempts

12. Cross-Slice Contracts (Member 1 Owned)

- Evidence retrieval output schema

- Coverage report schema

- Evidence metadata contract

- Version compatibility guarantees

- Change notification rules

13. Hard Boundaries (Must NOT Do)

- Must not score resumes

- Must not compute weights

- Must not apply guardrails

- Must not generate explanations

- Must not modify downstream outputs