Task Assignment Report

Project: Evidence-Backed Resume–JD Scoring with Azure AI Search
Team Size: 3 Engineers

1. Operating Principle

All three engineers:

- Design

- Implement

- Review

- Own production failures

Ownership is divided by system slices, not seniority or abstraction level.

Each engineer owns a complete RAG → Decision → Validation → Persistence loop for a specific concern.

2. Equal Role Definition (Vertical Slices)

| Engineer | Slice Name | Core Question Answered |
| --- | --- | --- |
| Member 1 | Evidence Retrieval & Learning | “What prior knowledge applies, and how do we learn safely?” |
| Member 2 | Scoring & Policy Enforcement | “What is allowed to count, and how much?” |
| Member 3 | LLM Reasoning & Explanation | “How is reasoning expressed and validated?” |

Each slice touches Azure AI Search, LLMs, validation, and persistence.

3. Member 1 — Evidence Retrieval & Learning Slice

3.1 Slice Scope

Owns everything related to:

- Evidence discovery

- Evidence applicability

- Evidence lifecycle management

This member does not control scoring math but controls what historical knowledge is available.

3.2 Responsibilities

A. Azure AI Search Evidence Index

- Design schema for Generic Evidence Rule Index

- Define:

  - activation flags

  - confidence levels

  - versioning

- Implement index update APIs

B. Evidence Chunking & Embedding

- Define abstraction rules for evidence

- Implement embedding ingestion for evidence rules

- Enforce deterministic chunk boundaries

C. Evidence Retrieval Logic

- Build evidence query templates

- Filter by skill, JD requirement, experience band

- Return ranked, scoped evidence rules

D. Evidence Coverage Determination

- Decide whether retrieved evidence sufficiently covers a case

- Produce coverage reports consumed by other slices

E. Evidence Learning Pipeline

- Convert validated decisions into generic rules

- Enforce delayed activation (Run N+1)

- Track reuse statistics

F. Evidence Validation

- Conflict detection with existing evidence

- Guardrail compatibility checks

3.3 Deliverables

- Evidence index schema

- Retrieval APIs

- Coverage evaluator

- Evidence learning jobs

4. Member 2 — Scoring & Policy Enforcement Slice

4.1 Slice Scope

Owns everything related to:

- Score computation

- Evidence application

- Guardrail enforcement

This member does not control retrieval but controls decision legality.

4.2 Responsibilities

A. Draft Score Generation Logic

- JD-weighted scoring formulas

- Dimension-wise breakdowns

- Pure deterministic computation

B. Evidence Application Engine

- Apply retrieved evidence to validate or invalidate score components

- Track rule usage per component

C. Guardrail Enforcement Logic

- Consume guardrail retrieval results

- Approve / reject / correct uncovered components

- Ensure no numeric manipulation by guardrails

D. Final Score Locking

- Recalculate score after corrections

- Produce immutable final score object

E. Policy Drift Detection

- Detect repeated guardrail rejections

- Signal need for new evidence rules

4.3 Deliverables

- Scoring engine

- Evidence application logic

- Guardrail enforcement module

- Score audit artifacts

5. Member 3 — LLM Reasoning & Explanation Slice

5.1 Slice Scope

Owns everything related to:

- LLM interaction

- Reasoning expression

- Explanation generation

- Output correctness

This member does not control final decisions but controls how reasoning is produced and shown.

5.2 Responsibilities

A. Prompt Orchestration

- Structured prompts for:

  - Resume parsing

  - Draft scoring

  - Explanation generation

- Prompt versioning and caching

B. Output Validation

- Strict schema enforcement

- Consistency checks with scoring decisions

C. Hallucination Detection

- Detect unsupported claims

- Flag reasoning inconsistencies

D. Explanation Assembly

- Generate evidence-backed explanations

- Cite evidence rules and guardrails used

E. User-Facing Transparency

- Ensure explanations align with internal audit data

- No exposure of raw guardrail logic

5.3 Deliverables

- Prompt templates

- Validation modules

- Explanation generator

- Transparency layer

6. Shared Responsibilities (Mandatory for Equality)

All three members jointly own:

- Azure AI Search performance tuning

- Embedding model selection

- Schema evolution decisions

- Production incidents

- Regression testing

- Design reviews

No component is merged without 2-of-3 approval.

7. Cross-Slice Interfaces (Equality Enforcement)

| Produced By | Consumed By | Artifact |
| --- | --- | --- |
| Evidence Slice | Scoring Slice | Retrieved evidence rules |
| Scoring Slice | LLM Slice | Final score + decisions |
| LLM Slice | Evidence Slice | Validated outcomes for learning |